B-JEPA

Bayesian Joint Embedding Predictive Architecture

for Gene Regulatory Network Inference

Implementation & Scope Document ¦ ISYE 6420 Bayesian Statistics ¦ Spring 2026 ¦ Due April 19, 2026

| FRAMEWORK | DATASET | IMPLEMENTATION | SUBMISSION |
| --- | --- | --- | --- |
| Bayesian JEPA | DREAM5 E. coli SOS Regulon | PyMC + NUTS + Horseshoe | April 19, 2026 |

# 1. Central Claim & Scope

B-JEPA frames gene regulatory network (GRN) inference as a Bayesian world modeling problem by adapting Yann LeCun's Joint Embedding Predictive Architecture (JEPA) with full Bayesian uncertainty propagation. The project makes one central, testable claim:

| KEY CLAIM | Most GRN inference methods produce only fixed point estimates over regulatory interactions. B-JEPA is the first method to apply a JEPA-theoretic latent prediction architecture with full Bayesian uncertainty propagation through the latent regulatory state, yielding calibrated credible intervals over TF→gene interactions — something no existing GRN method provides. |
| --- | --- |

This claim is operationalized through three experiments: (1) a GENIE3 baseline establishing the performance floor for point-estimate methods, (2) B-JEPA GRN inference demonstrating comparable predictive accuracy, and (3) uncertainty quantification demonstrating that the posterior intervals are calibrated and structured rather than noise. The DREAM5 E. coli Network 3 dataset provides the gold standard for evaluation, with the SOS DNA repair regulon (~20 genes, regulator LexA) as the working subset.

# 2. Architecture

B-JEPA has three components that map directly onto LeCun's JEPA framework. Each component is both biologically motivated and theoretically grounded.

| JEPA Component | Genomic Analog | Bayesian Implementation | Key Output |
| --- | --- | --- | --- |
| Perception Encoder | TF activity matrix X (n x p) | Bayesian Factor Model p(Z ¦ X) posterior | Full posterior over regulatory state Z |
| Latent World State z | Compressed regulatory context | Isotropic Gaussian prior N(0, I) on Z (per LeJEPA optimality theorem) | Calibrated latent uncertainty propagated downstream |
| Predictor Module | Predict target gene expression y_j | Regularized Horseshoe regression beta_j ~ HS(tau, lambda) | Per-edge posterior p(beta_j ¦ Z) with credible intervals |
| Action Variable | TF perturbation / knockout | Conditioning variable in regression (experiment metadata) | Structured uncertainty: KO coverage reduces interval width |

## 2.1  Model Specifications

The formal model specifications for both components are given below. The isotropic Gaussian prior on Z is theoretically justified by the LeJEPA optimality theorem (Balestriero & LeCun 2025), which proves this distribution minimizes worst-case downstream prediction risk across all linear and nonlinear tasks.

| ENCODER — Component 1 X = Z · ΛT + ε, ε ~ N(0, σ²I) Z ~ N(0, I) (isotropic Gaussian, per LeJEPA) Λ ~ Horseshoe (sparse factor loadings) Output: full posterior p(Z ¦ X) | PREDICTOR — Component 2 y_j = Z · β_j + η_j, η_j ~ N(0, σ_j²) β_j ~ Regularized Horseshoe(τ, λ) τ ~ Half-Cauchy(0, τ₀), λᵢ ~ Half-Cauchy(0,1) Output: full posterior p(β_j ¦ Z) |
| --- | --- |

## 2.2  Uncertainty Propagation — The Novel Contribution

Rather than plugging the posterior mean of Z into the predictor (which collapses to a point estimate), B-JEPA propagates the full posterior via Monte Carlo:

Z^(s) ~ p(Z | X)            for s = 1 ... S posterior samples

y_j^(s) = Z^(s) · β_j       prediction per sample

p(y_j | X) ≈ (1/S) Σ_s δ(y_j^(s))   marginal predictive

The predictive distribution is wider when the regulatory state is uncertain and narrower when well-determined. This is the core deliverable that separates B-JEPA from all existing GRN methods including GENIE3, TIGRESS, BiGSM, and LatentDAG.

## 2.3  PyMC Implementation Notes

- NUTS sampler with target_accept=0.9 for horseshoe models

- Non-centered parameterization for Z to avoid funnel geometry

- Regularized (Finnish) horseshoe via pm.HalfStudentT for lambda — improves sampler geometry vs original horseshoe

- Random seed 6420 throughout (course requirement, reproducibility)

- Posterior predictive checks via pm.sample_posterior_predictive

- Convergence gates before proceeding: R-hat < 1.01, ESS bulk > 400, divergences < 1%

# 3. Dataset

## 3.1  DREAM5 E. coli — Network 3

The DREAM5 Network Inference Challenge (Marbach et al. 2012, Nature Methods) provides the canonical benchmark for GRN inference. Network 3 — E. coli K-12 — is the primary dataset for this project.

| Property | Value |
| --- | --- |
| Organism | Escherichia coli K-12 |
| Total microarray experiments | 805 conditions (multifactorial, time-series, knockouts) |
| Total genes | ~4,511 (anonymized as G1...G4511 in challenge files) |
| Known transcription factors | 334 (provided in ecoli_tf_names.tsv) |
| Gold standard interactions | ~2,066 verified TF-gene interactions (RegulonDB) |
| TF-specific knockout experiments | 67 experiments — largest KO set of any DREAM5 organism |
| Evaluation metrics | AUROC, AUPR, Overall Score (Marbach et al. 2012 protocol) |
| Working subset | SOS regulon: ~20 genes, regulator LexA — dense KO coverage |

## 3.2  Downloaded Files

All files are downloaded programmatically using the Synapse Python client (synapseclient). The M3D build provides deanonymized gene names as a fallback.

| File | Source | Contents | Used In |
| --- | --- | --- | --- |
| ecoli_data.tsv | Synapse syn3130845 | Expression matrix 805 × 4511 (anonymized G-IDs) | Main data source |
| ecoli_gene_names.tsv | Synapse syn3130847 | G-number → gene name mapping (recA, lexA...) | Required for SOS extraction |
| ecoli_tf_names.tsv | Synapse syn3130848 | 334 TF identifiers | Predictor feature set |
| ecoli_experiments.tsv | Synapse syn3130846 | Experiment metadata (KO labels, conditions) | Exp 4B knockout counts |
| GoldStandard_Network3.tsv | Synapse syn2787242 | Verified TF→gene edges (6KB) | AUROC/AUPR evaluation |
| GoldStandard_Network3_Signed.tsv | Synapse syn2787241 | Signed edges (activation/repression) | Discussion: LexA as repressor |
| Ecoli_experiments.xls | Synapse syn2787252 | Rich experiment annotations | KO coverage analysis |
| E_coli_v4_Build_6.tar.gz | m3d.mssm.edu/norm/ | Deanonymized expression (real gene names) | Path B: direct gene name access |

## 3.3  SOS Regulon — Working Subset

The SOS DNA repair regulon is selected as the working subset for three reasons: (1) every LexA→target edge is experimentally validated in RegulonDB at the highest confidence level; (2) the 67 TF-specific knockout experiments include multiple LexA perturbations, providing the variation in KO coverage required for Experiment 4B; and (3) ~20 genes × 805 experiments is the right scale for iterative PyMC development — sampling takes minutes rather than hours.

| SOS GENES | Core LexA-regulated genes: recA, lexA, umuC, umuD, sulA, recN, ssb, dinB, dinI, uvrA, uvrB, uvrD, ruvA, ruvB, recF, recO, recR, polB, ydjQ, sbmC (~20 genes). LexA is both a TF predictor and a target gene (auto-repression). |
| --- | --- |

# 4. Experiments

Seven experimental units map onto the report's results section. Experiments 0–3 establish the pipeline and comparative performance. Experiments 4A, 4B, and 4C constitute the novel contribution — the demonstration that posterior uncertainty is calibrated and scientifically informative.

| # | Name | Description | Metric | Novel? |
| --- | --- | --- | --- | --- |
| 0 | Data Preparation | Load M3D + Synapse files. Extract SOS regulon (20 genes). Align gold standard. Build sos_subset.pkl. | — | — |
| 1 | GENIE3 Baseline | ExtraTreesRegressor per SOS gene. Feature importance as edge weights. AUROC/AUPR vs gold standard. | AUROC, AUPR, Precision@50 | — |
| 2 | Bayesian Encoder Validation | Fit factor model on TF activity matrix X. Verify R-hat < 1.01, ESS > 400, divergences < 1%. Posterior factor loadings heatmap. | R-hat, ESS, PPC | Partial |
| 3 | B-JEPA GRN Inference | Full pipeline: encoder → horseshoe predictor. Posterior inclusion probabilities kappa_i ranked for AUROC/AUPR vs Exp 1. | AUROC, AUPR, kappa_i dist. | Partial |
| 4A | Calibration | Hold out 20% experiments. Check empirical coverage of 95% credible intervals on held-out expression values. | Empirical coverage (~95%) | YES |
| 4B | Interval Width vs KO Coverage | For each TF, count LexA knockout experiments. Scatter interval width vs KO count. Expected: negative correlation. | Pearson r (target < -0.3) | YES |
| 4C | Regulatory Uncertainty Map | Heatmap of posterior predictive variance across the full TF × SOS-gene interaction matrix. | Visual / qualitative | YES |

## 4.1  Figures Required by April 17

| Fig | Title | Content | From |
| --- | --- | --- | --- |
| 1 | B-JEPA Architecture | Four-component diagram: TF activity → encoder → latent Z → predictor → expression. Annotated with prior distributions. | Hand-drawn / Inkscape |
| 2 | Posterior Factor Loadings | Heatmap: TFs × latent factors. Top loading genes labeled. Do top factors load on LexA/SOS TFs? | Exp 2 |
| 3 | Predictive Intervals | For 5 representative SOS genes: observed expression (held-out) overlaid with 95% credible intervals. | Exp 4A |
| 4 | Calibration Plot | Predicted CI coverage (x-axis) vs. empirical coverage (y-axis). Diagonal = perfect calibration. | Exp 4A |
| 5 | Interval Width vs KO Coverage | Scatter: posterior interval width (y) vs. number of LexA knockout experiments (x). Fit line + Pearson r. | Exp 4B |

# 5. Pre-Committed Fallback Decisions

These decisions are made now, not under deadline pressure. Following them requires no deliberation on April 18.

| Scenario | Do Not | Do This Instead |
| --- | --- | --- |
| AUROC worse than GENIE3 | Report it honestly. The paper's argument does not require beating GENIE3 on AUROC. | Shift primary claim to UQ. State in Discussion: 'comparable AUROC, unique calibrated uncertainty.' BiGSM also does not always beat GENIE3. |
| Calibration coverage ≠ 95% | Report actual empirical coverage number. Do not suppress it. | Attribute to small SOS subset and linear predictor. Frame as known limitation and motivation for Phase 1 expansion. |
| Interval-KO correlation is flat | This weakens the central uncertainty claim. | Shift emphasis to calibration (4A) and uncertainty map (4C). Claim becomes 'calibrated posteriors' rather than 'data-limited uncertainty.' Still valid. |
| PyMC divergences > 1% | Do not proceed to Exp 3 with a broken sampler. | Use convergence fallback stack in order: Regularized horseshoe → Laplace prior → ADVI. Report which was used. This is transparent, not a failure. |
| Not done by April 17 | No new experiments after April 17. Paper writing takes priority. | Submit whatever experiments are complete. One complete, well-reported experiment beats two rushed ones. Incomplete Exp 4 is better than no paper. |

# 6. Paper Structure

The report targets 4–7 pages using the OUP Bioinformatics LaTeX template (dual-purpose for course submission and journal submission). All equations must be typeset; no screenshots of code.

| Section | Length | Content | From |
| --- | --- | --- | --- |
| 1. Introduction | 0.5–1 pg | World models lack UQ; GRN methods give point estimates; B-JEPA proposal; 3-item contributions list | No experiment |
| 2. Background | 0.5–1 pg | JEPA (LeCun 2022); isotropic Gaussian optimality (LeJEPA); horseshoe prior; GRN problem statement | No experiment |
| 3. Methods (B-JEPA) | 1–1.5 pg | Formal spec of all 3 components; prior justifications; MC uncertainty propagation derivation; PyMC implementation notes | No experiment |
| 4. Data & Experiments | 0.5–1 pg | DREAM5 E. coli; SOS subset selection; evaluation protocol (AUROC/AUPR, Marbach 2012) | Exp 0 |
| 5.1 Baseline Results | 0.5 pg | GENIE3 AUROC/AUPR on SOS subset. Table 1 Column 1. | Exp 1 |
| 5.2 B-JEPA GRN Results | 0.5 pg | Encoder diagnostics. B-JEPA AUROC/AUPR. Table 1 Column 2. Factor loadings Figure 2. | Exp 2 + 3 |
| 5.3 Uncertainty Results | 0.5–1 pg | Calibration plot (Fig 3). Interval width vs KO coverage (Fig 4). Uncertainty heatmap (Fig 5). | Exp 4A/B/C |
| 6. Discussion | 0.5 pg | JEPA connection revisited; limitations (scale, linearity); virtual cell framing; future directions | Synthesis |
| References | 0.5 pg | ~15–20 citations. All 8 MUST READ papers + recommended subset. | — |

# 7. Remaining Timeline

Today is April 6. Thirteen days remain. The timeline below reflects the current state: data is downloading now, environment setup is in progress.

| Dates | Phase | Tasks | Deliverable |
| --- | --- | --- | --- |
| Apr 6–7 | Week 3, Days 1–2 | Environment setup, Synapse download, M3D extraction, SOS subset construction (Exp 0) | sos_subset.pkl, EDA notebook |
| Apr 8–9 | Week 3, Days 3–4 | GENIE3 baseline (Exp 1): ExtraTrees per gene, score AUROC/AUPR, record result | Table 1 Column 1 complete |
| Apr 10–11 | Week 3, Days 5–6 | Bayesian encoder in PyMC (Exp 2): factor model, NUTS sampling, diagnostics, fix divergences | R-hat < 1.01, Figure 2 draft |
| Apr 12–13 | Week 3–4 boundary | Horseshoe predictor (Exp 3): full pipeline, AUROC/AUPR vs baseline | Table 1 Column 2 complete |
| Apr 14–15 | Week 4, Days 1–2 | Uncertainty analyses (Exp 4A/B/C): calibration, KO scatter, uncertainty heatmap | Figures 3, 4, 5 complete |
| Apr 15–17 | Week 4, Days 3–4 | All figures finalized. Table 1 locked. Begin paper writing (Results, Methods, Intro) | Draft paper 80% complete |
| Apr 18 | Week 4, Day 5 | Paper revision. Notebook restart-and-run-all verified. Seed 6420 confirmed throughout. | Submission-ready files |
| Apr 19 | Due Date | Submit to Canvas by 6pm ET. Post bioRxiv q-bio.GN + cs.LG same evening. | Canvas + bioRxiv posted |

| HARD RULE | No new experiments after April 17. If an experiment is not complete by that date, report what is done. Paper writing begins April 15 regardless. A complete, well-reported subset of results scores higher than a rushed complete set. |
| --- | --- |

# 8. Submission Checklist

Canvas deadline: April 19 at 11:59pm ET. Target submission by 6pm ET to allow bioRxiv posting the same evening.

| Deliverable | Requirement |
| --- | --- |
| PDF report | 4–7 pages. Equations typeset (LaTeX or Word equation editor). No handwriting. No code screenshots. |
| Jupyter notebook (.ipynb) | Random seed 6420 throughout. Restart-and-run-all verified before submission. Relative file paths only. |
| HTML export (.html) | Export from Jupyter. Both .ipynb and .html required per syllabus. |
| Processed data file | sos_subset.pkl or equivalent. Must be ≤ 10MB. Larger raw files excluded. |
| References complete | All 8 MUST READ papers cited. Additional recommended papers cited where relevant. |
| bioRxiv preprint | Post same evening. Category: q-bio.GN (primary), cs.LG (cross-list). |
| GitHub repo public | Push final code. README explains JEPA framing. next_steps.md written. |

# 9. Post-Submission Decision (April 20 Morning)

Answer all four questions on the morning of April 20 before making any venue decision. The threshold is all four YES for NeurIPS; three or fewer YES means Bioinformatics journal.

| Question | YES → NeurIPS | NO → Bioinformatics |
| --- | --- | --- |
| Did PyMC converge cleanly? | R-hat < 1.01, divergences < 1% | Used Laplace fallback or ADVI |
| Is the UQ result interesting? | Interval width correlates with KO coverage (r > 0.4) | Flat or noisy correlation |
| Is the JEPA framing natural? | ML researcher finds it compelling without GRN knowledge | Reads like bioinformatics with JEPA grafted on |
| Do you have energy for 3 more weeks? | Yes — this is your main focus | No — recovery time needed |

NeurIPS 2026 full paper deadline: May 6, 2026 AoE. Abstract deadline: May 4, 2026 AoE. If targeting Bioinformatics: Oxford OUP template, 9 pages max, submit June 2026.

B-JEPA Implementation Document  |  ISYE 6420 Bayesian Statistics  |  Spring 2026  |  Generated April 2026